## Slide 1
Learning Emerging Behaviors of Dynamic Multi-Agent Systems using Graph Neural Networks
Progress: our first model, and what it could not do
Mustafa Nazeer and Joel Pampam
Mentor: Dr. Diego Patino
August 18, 2026

## Slide 2
What you asked us for on August 11
• Understand how GRUs work. Done, written up as a study document.
• Start thinking about how GRUs can be implemented into our code. Done, and we went further than thinking: the model is built and it has run.
• From the August 6 list: the dataset document is with you, cluster access works, and Tahsin sent us his Slurm guide. Generating data on the cluster is the one item still open.
• We built the whole pipeline, trained it, and measured it against controls we designed before writing any model code.
• The result is not the one we hoped for, and we think it is the more useful one.

## Slide 3
How a GRU works
• A recurrent network reads a sequence one step at a time and carries a memory forward, reusing the same weights at every step.
• It breaks on long sequences: training multiplies the gradient by the same factor once per step, so it shrinks toward zero and the early steps never learn. Nothing crashes, it simply never learns.
• A GRU adds two gates. The update gate lets it keep its memory unchanged from one step to the next, which gives the gradient a route backward that does not decay. That is the actual fix.
• The reset gate lets it throw memory away when the past has stopped predicting the future, which in our simulation is what happens when a boid hits an obstacle, bounces off a wall, or turns toward food.
• It is a lighter LSTM: two gates instead of three, one memory vector instead of two, three quarters of the parameters, comparable accuracy.

## Slide 4
Where the GRU goes in our code
• A GRU reads one sequence. Run it on each boid separately and it tells you what that boid has been doing, and nothing about who it is doing it with. On its own it cannot do our task.
• So each network takes one axis. The GRU handles time: what has this agent been doing recently. The Graph Neural Network handles relations: who is influencing whom.
• One GRU, with its weights shared across every agent, turns each boid's recent motion into a vector. Message passing then runs over those vectors, and a final layer scores each pair of boids.
• Sharing one GRU across all agents is what lets a model trained on 40 boid runs be applied unchanged to 160 boid runs.
Agent motion
history
GRU
Node
embedding
Message
passing
Score for
each pair

## Slide 5
The experiment, and the controls we built first
• The task you set on July 28: for each pair of boids, decide whether they are connected, under separation, under cohesion, and under alignment.
• 40 simulation runs of 200 frames. We hold out whole runs, never single frames, because frames next to each other are nearly the same picture.
• Before writing the model we built two things to measure it against: ranking pairs by distance alone, and the best possible distance cutoff chosen per run using the test answers.
• We built them first on purpose. The true answer is a distance rule, so a model handed the distance could look brilliant while understanding nothing. Without something to compare against, we could not have told the difference.
• We also planned a harder test: hide distance from the model entirely and see whether it can still find the connections from motion alone.
• Everything was repeated five times with different splits, so the numbers on the next slide come with a spread rather than a single lucky run.

## Slide 6
What we found
• Given the distance between two boids, our model does no better than just ranking pairs by how close they are. Both sit at about 0.999, and across five repeats the two overlap inside their own spread. The graph network added nothing we can measure.
• We are reporting that plainly because it is what the numbers say. It is not a bug: the answer we train against is a distance rule, so there is almost no room above distance to improve on.
• Our first attempt to hide distance was wrong, and we caught it. We removed distance from the pair but kept feeding the model each boid's position, from which it simply rebuilt the distance. It scored 0.998 and proved nothing.
• With every trace of position removed, so the model sees only how fast and in what direction each boid is moving, it still finds the connections at about 0.93, holding between 0.91 and 0.95 across all five repeats, where a coin flip is 0.5.
• That last number is the only one saying something a single snapshot could not: how agents move together over time really does carry who is interacting with whom. That is where the GRU earns its place.

## Slide 7
Questions for you
• Given that distance alone already solves this task, is classifying our own simulated edges still the right target, or should we be recovering the interaction radius itself?
• Would you rather we now add the leader following and food seeking relationships, or move to predicting the motion itself?
• Our history windows are 10 frames, which is where a GRU has the least advantage over a plain recurrent network. Do you want longer windows?
• Data format, still open since June: our trajectory files append is_leader, leader_id, and food_id after Angel's original columns. Is that compatible with his pipeline before we generate the large datasets on the cluster?